# 01. Executive proposal

What is being built, what it does, and why it matters.

Tour de Rotary DSM becomes a reusable digital event platform, not a one-off campaign website. The platform brings registration, tickets, merchandise, payments, digital collectibles, communications and administration into one controlled system.

CORE IDEA  Configure the year once. The platform publishes the right experience automatically before, during and after the event.

## The platform is designed around five outcomes:

Increase registrations and fundraising by reducing friction from discovery to payment.

Give participants one account for tickets, orders, certificates, referrals and event history.

Reduce manual work through scheduled content, payment reminders, stock release and event-day messaging.

Give organisers one dashboard for content, inventory, orders, communications, users and analytics.

Preserve the digital history of each event edition so the platform can return every year.

# 02. Value proposition

### For participants

One place to discover activities, register, pay, receive reminders, track orders and access digital proof of participation.

### For Rotary/event organisers

Less manual coordination, cleaner records, clearer visibility of sales and registrations, and a platform that keeps running after event day.

### For sponsors

Visible sponsor placement, tiered exposure, branded digital collectibles and measurable campaign engagement.

### For the charity mission

A stronger storytelling layer connecting participation and commerce to the cancer-care purpose of the event.

### For future editions

The system is reusable. A new year is created through configuration instead of rebuilding the product from scratch.

# 03. Feature specification

## Phase-aware site behaviour

Pre-event, event-day and post-event modes switch automatically at configured times. Content blocks support start/expiry dates. Admin can preview future phases.

## Homepage

Hero image/video, countdown, tagline, animated logo, ribbon motion, activity cards, charity story, impact numbers, live registration/donation counter, sponsor wall, merch preview, social feed, newsletter, testimonials and post-event gallery.

## Events

Cyclathon hero and route map; marathon, walkathon, Zumba, yoga and community walk cards; descriptions, distance, difficulty, what-to-bring, capacity, early-bird expiry, group registration, accessibility, FAQs and downloadable guides.

## Authentication

Email/password, Google/Facebook login, verification, password reset, profile, avatar, event registrations, order history, receipt downloads, collectible gallery, notification preferences, badges, referrals and leaderboard.

## Merchandise

Physical products with multiple images, sizes/colours, stock indicators, pickup/shipping choice, wishlist, related products, scheduled drops and flash sales. Separate digital collectibles store.

## Checkout

Mixed cart for tickets and merchandise, promo codes, itemised TSh totals, PayMe Africa payment, confirmation, failed-payment retry, order status and refund request.

## Digital collectibles

Tiered certificates, unique IDs, high-resolution PNG/PDF downloads, QR verification, corporate branding, patron artwork and future-ready identifiers for possible blockchain anchoring.

## SMS automation

Textify Africa reservation confirmation, payment reminders, release notice, event-day reminder and order updates. Templates and delivery status managed from admin.

## Email automation

Resend transactional emails, payment reminders, event briefing, post-event thank-you, collectible delivery and newsletters. Templates, scheduling and open/click tracking.

## Admin dashboard

Roles, content scheduler, prices, dates, promo codes, orders, inventory, reservations, SMS/email queues, users, referrals, analytics, exports and audit logs.

# 04. User journey flows

The following journeys define the intended end-to-end behaviour.

### A. New visitor → registration

Landing page

Select activity

Review activity details, price and remaining capacity

Create account or sign in

Enter participant details

Add ticket to cart

Checkout

Pay through PayMe Africa

Payment confirmed

Registration confirmation email + SMS

Registration appears in profile

### B. Early-bird registration

Landing page shows early-bird CTA

User selects qualifying ticket

System applies early-bird price automatically

Checkout and payment

Confirmation records the applied price

After expiry, system switches to standard price without code changes

### C. Merchandise reservation

User selects product/size/colour

Stock is checked

User chooses Reserve Now

System reserves item for 7 days

Payment deadline shown in account

Day 4 reminder

Day 6 final warning

Day 7 unpaid reservation released

Stock returns to available inventory

### D. Mixed order

User chooses ticket + jersey + bottle

Cart combines all items

System calculates TSh subtotal, discount and total

Single payment session

Order records each line item

Confirmation covers all items

Merch pickup/shipping data stored against order

### E. Failed payment

Checkout started

Payment fails or expires

Order remains pending for defined window

User receives retry link

User retries payment

Successful callback marks order paid

Confirmation is sent and inventory remains correctly allocated

### F. Refund request

User opens order

Selects refund request

Provides reason

Admin reviews request

Approved or rejected

Order/payment status updated

User notified by email/SMS

Audit log records decision

### G. Participant → collectible

Participation/eligibility confirmed

System generates unique certificate ID

Certificate art selected by tier

QR verification link created

PNG/PDF generated

Collectible appears in user profile

Delivery email sent

User shares public collectible link

### H. Sponsor/corporate purchase

Sponsor selects corporate tier

Reviews benefits and price

Provides organisation information and logo

Payment/approval flow completed

Branded certificate assets generated

Sponsor record saved

Admin can view and report sponsor activity

### I. Referral journey

User receives unique referral link

Shares link

Friend lands on event page

Friend registers and pays

System attributes conversion

Referrer earns tracked referral/badge

Leaderboard updates

### J. Event-day participant

Participant receives morning briefing

Opens account or confirmation

Views schedule/route/what-to-bring

Attends activity

Status/attendance can be recorded

Badge/collectible eligibility updated

Post-event content becomes available later

### K. Post-event experience

Phase engine switches at midnight

Homepage changes to results and gratitude

Gallery and testimonials activate

Impact numbers displayed

Thank-you email campaign sent

Collectibles delivered

Next-year teaser becomes the main CTA

### L. Annual reset

Admin duplicates prior event configuration

Updates event date

Updates activities/tickets/prices

Uploads new imagery and sponsors

Schedules new content

Reviews future-phase previews

Publishes new edition

Platform runs without rebuilding core functionality

# 05. Admin and operations journeys

### Content scheduling

Create content block

Choose event edition and phase

Set go-live and expiry

Preview

Publish/schedule

System activates automatically

### Inventory management

Create product

Upload imagery

Add size/colour variants

Set stock

Set low-stock threshold

Publish/schedule

Monitor sales and reservations

### Campaign management

Create email/SMS template

Select audience

Schedule send

Queue dispatch

Track delivery/open/click status

Review results

### Order management

Open order list

Filter by status/activity/product

Inspect order

Update operational status

Handle pickup/shipping/refund

Audit trail retained

### Event configuration

Create annual event record

Set dates and phase boundaries

Attach activities

Set ticket tiers

Set capacity

Attach sponsor/charity content

Preview complete event

# 06. Technical architecture

### Frontend

Responsive React/Next.js web application with a mobile-first participant experience.

### Backend

Supabase for PostgreSQL database, authentication, storage and application data services.

### Deployment

Vercel for production deployment, CDN and continuous deployment.

### Payments

PayMe Africa with secure server-side callbacks/webhooks and idempotent payment handling.

### Email

Resend for transactional and campaign email.

### SMS

Textify Africa for automated participant and order messaging.

### Media

Structured media storage for images, video references, PDFs, certificate assets and logos.

## Engineering safeguards

Payment webhook idempotency.

Reservation and inventory locking to avoid overselling.

Retry-safe scheduled jobs for SMS/email automation.

Role-based admin access.

Audit logs for important administrative actions.

Data exports and practical backup procedures.

Public certificate verification endpoint.

# 07. One-year commercial plan

All primary commercial figures are presented in Tanzanian Shillings.

| Component | Year-one cost | Scope |
| --- | --- | --- |
| Platform design and development | TSh 1,500,000 | Three-developer build team covering platform implementation, feature development, integration work support, testing and launch support. |
| Payment and external integrations | TSh 300,000 | PayMe Africa integration plus required integration setup for SMS/email services and operational callbacks. |
| Hosting and infrastructure - Year 1 | TSh 1,300,000 | Budget for production application/database hosting, storage, deployment and annual operating infrastructure. Includes a buffer for provider price/FX movement. |
| Custom domain | TSh 70,000 | One-year custom domain allowance; final cost depends on the chosen domain. |
| Year-one maintenance and operational support | Included | Bug fixes, configuration assistance, scheduled-content support and routine operational maintenance within the agreed scope. |

Indicative Year-One Total:  TSh 3,170,000

This is the planned fixed-cost envelope for build, integrations, hosting and domain for the first 12 months. Payment transaction charges, bulk SMS consumption, high-volume email usage, paid maps/video/media services and other usage-based third-party fees are treated as variable operating costs and are not included in the fixed total.

PRICING PRINCIPLE  The development fee is a one-time build cost. The hosting/domain components keep the platform operational for the full year. Year-two renewal should be agreed separately based on actual traffic and service usage.

# 08. Implementation and 12-month operating cycle

### Month 1

Discovery, UX structure, database model, authentication, event model and technical foundation.

### Month 2

Public site, activities, ticketing, user accounts, checkout and core admin.

### Month 3

Merchandise, reservations, PayMe integration, SMS/email automation and digital collectibles.

### Month 4

Testing, security hardening, performance checks, content loading, launch and staff handover.

### Months 5-8

Normal pre-event operation: content scheduling, registration, merch campaigns, sponsor updates and reporting.

### Month 9 / event window

Event-day mode, participant communications, operational monitoring and issue handling.

### Months 10-11

Post-event reporting, gallery, gratitude campaign, collectible completion and data export/archive.

### Month 12

Annual review, cleanup, performance review, content/archive preparation and next-edition setup.

# 09. Maintenance and support

Year-one support is intended to keep the platform usable and stable rather than to turn every new idea into a free feature.

Production bug fixes related to the agreed specification.

Configuration assistance for event dates, phase settings, prices and content schedules.

Routine deployment and environment maintenance.

Monitoring of core integrations and resolution of integration issues within reasonable provider limits.

Administrative support during major registration and event periods.

Minor UI/content adjustments that do not materially change system architecture.

## Change requests

New modules, major redesigns, new third-party systems, advanced analytics, custom mobile apps or materially expanded business rules are treated as change requests and priced separately before development.

# 10. Advantages and trade-offs

## Advantages

One system replaces multiple disconnected tools.

Automation reduces repetitive admin work.

The event experience remains active between event days.

Unified user accounts create a long-term participant database.

Merchandise, tickets and digital assets can be sold together.

Content can be planned once and released automatically.

Annual reuse lowers the cost of rebuilding future editions.

Digital certificates create a lasting record of participation and sponsorship.

## Trade-offs and risks

Integration reliability depends partly on PayMe, SMS and email providers.

Provider usage fees can grow with transaction and message volume.

A premium media experience may require optimised video/image assets and therefore careful content management.

More automation means more configuration discipline; incorrect dates or templates can affect live communications.

Some event-day features labelled 'real-time' depend on reliable data inputs and operational staff updates.

Keeping a large amount of historical data requires sensible annual archiving and access controls.

Security, privacy and payment workflows require ongoing care as participation volume grows.

# 11. Success measures

Visitor-to-registration conversion rate.

Completed registrations by activity.

Revenue by ticket and merchandise category.

Reservation-to-payment conversion rate.

Payment failure and retry rate.

Referral conversions.

Email delivery/open/click rates.

SMS delivery status.

Digital collectible issuance and verification.

Refund rate and operational resolution time.

Post-event traffic, gallery engagement and next-year teaser conversion.

# 12. Launch acceptance criteria

Public website and mobile experience are functional across supported modern browsers.

User registration/login and account recovery work.

Tickets and merchandise can be purchased in a single cart.

PayMe payment lifecycle is correctly handled for success, pending and failure states.

Reservation deadline logic is tested.

SMS and email templates are connected and test messages delivered.

Admin can create/update core content, prices, inventory and event configuration.

Digital certificates can be generated and publicly verified.

Phase transitions are tested using preview/future-date controls.

Basic export and audit-log functions are available.

Production deployment is live on the approved domain.

# 13. Commercial assumptions

The scope is for one primary Tour de Rotary DSM website/platform and its annual event configuration.

Third-party provider account fees and usage-based charges are not fixed by the development team.

Client supplies final logos, photography/video, event routes, activity information, sponsor details, pricing, legal/privacy wording and final campaign copy.

Payment gateway merchant approval and SMS/email sender approval are client/provider dependent.

Hosting budget is an operating allowance, not a guarantee of unlimited traffic or storage.

Custom domain availability and renewal pricing depend on the selected domain extension.

Any legal, medical, fundraising or payment-policy requirements remain subject to the organisers' approval and applicable Tanzanian requirements.

# 14. Recommended decision

The recommended approach is to build the platform as a reusable annual event system from the beginning. This protects the initial investment: the software is built once, while each future Tour de Rotary DSM edition becomes a new configured event rather than another full development project.

PROPOSED YEAR-ONE COMMITMENT  TSh 3,170,000 fixed envelope for build, core integrations, hosting and domain, with year-one maintenance/support included within the agreed scope. Usage-based payment/SMS/email and other third-party charges remain separate.

The strongest commercial argument is therefore not the website itself. It is the operating system behind the event: one participant database, one commerce layer, one communication layer, one admin layer and one annual content engine.

TOUR DE ROTARY DSM

Ride. Run. Move. Give. Return.